MUSE Basis of Estimate

Element WBS #1

I.  General Information

Task Name:  Support Table

Unique ID Number

Date of Estimate: 10/16/15 (last update)

Estimate Generator: Tom O’Connor

Cost Category:

X M&S

X SWF

Comments: Rutgers Physics shop has examined the designs and verified the cost estimate.

Vendor Quote Number if Applicable:

Drawing Reference Number or Attachment:

Costing Method:	  	Engineer estimates, catalog prices, and quotes

Total Task Cost: $15,000 (w/o contingency)

Total Contingency: $3000

II.  Cost Estimate Breakdown

Cost of each element, along with justification, estimated by Tom O’Connor (Argonne), transmitted by email 10/16/15

Table Frame  - 		           $2,000

Feet -				              $300	 (3 feet @ $100 each)

Slewing Ring - 		           $3,500	 (catalog price from January 2014)

Rotating Steel Plate - 		           $5,350	 (quote from ANL shop, January 2014)

Slew Ring Support Plate - 	           $2,000

Rails for sliding GEM table -               $700	 (2 @ $350 each)

Pillow Blocks for GEM table - 	  $300	 (4 @ $75 each)

Ship to PSI:                                           $850 physicist estimate

TOTAL			         $15,000

Total: $15,000

III.  Contingency and risk analysis

This WBS consists of non-complex mechanical and technical items that are sketched out.  There is very little schedule or technical risk, except for design changes.  The same 20% contingency is applied to all items.  Contingency is $3,000.