MUSE Basis of Estimate

Travel for USC Group WBS 7

I.  General Information

Task Name:  Travel for USC Group

Unique ID Number

Date of Estimate:  01/18/2014

Estimate Generator: Steffen Strauch

Cost Category:

X M&S

SWF

Comments:

Vendor Quote Number if Applicable:

Drawing Reference Number or Attachment:

Costing Method:	estimate based on actual expenses in 2012-2013

Total Task Cost: $136,937

Total Contingency:  $15,063

II.  Cost Estimate Breakdown

Cost of each element, along with justification

| Flight + local transport/person | $1,500 |
| --- | --- |
| Lodging/person/day | $100 |
| Meals/person/day | $60 |
| Visa | $100 |

| Item | QTY | Description | Days | Unit Price USD | Total Price USD |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | Detector installation and commissioning | 31 | $6,560 | $13,120 |
| 2 | 4 | Collaboration meetings | 6 | $2,460 | $9,840 |
| 3 | 4 | Expert | 31 | $6,560 | $26,240 |
| 4 | 14 | Two-week experiment shifts | 14 | $3,840 | $53,760 |
|  |  | Sub total |  |  | $102,960 |
|  |  | Indirect cost |  | 33% | $33,977 |
|  |  | Total |  |  | $136,937 |

III.  Contingency and risk analysis

Use the table on the last page to estimate risks.

IV.	Time Estimates and contingency on time

Time estimate is (optimistic+pessimistic+4*most-likely)/6.

Sigma is (pessimistic-optimistic)/6.

Be sure to indicate if work days or calendar days.

Comments:   No estimate yet.