MUSE Basis of Estimate

Element WBS #9

I.  General Information

Task Name:  Labor for Installation/Running

Unique ID Number

Date of Estimate: December 17, 2015 (last update)

Estimate Generator: R Gilman, R. Ransome

Cost Category:

M&S

X SWF

Comments:

Vendor Quote Number if Applicable_________________________

Drawing Reference Number or Attachment:

Costing Method:	  Cost based on known post-doc costs

Total Task Cost: $282,212

Total Contingency: $16,933

II.  Cost Estimate Breakdown

Cost of each element, along with justification

We plan to have one post-doc in residence during the entire period.  Due to the high cost of living in Switzerland, we plan for a salary of $80,000/year for the first year, with 2% increases annually. Fringe is 38.6%.  F&A is 26%.  Total cost is $282,212.

III.  Contingency and risk analysis

The cost is well determined, so we anticipate a  contingency of 6% to cover unusually high currency fluctuations.  Total contingency is $16,933.