MUSE Basis of Estimate

Hamamatsu R9779 Photomultiplier Tubes WBS 7

I.  General Information

Task Name:  PMT Purchase

Unique ID Number [leave this for RR]

Date of Estimate:  01/18/2014

Estimate Generator:  Steffen Strauch

Cost Category:

X M&S

SWF

Comments:

Vendor Quote Number if Applicable:  	Budgetary unit price estimate from Hamamatsu, based on 180 units; e-mail September 19, 2013

Drawing Reference Number or Attachment:

Costing Method:	Vendor quote

Total Task Cost: $187,272

Total Contingency:  $13,109

II.  Cost Estimate Breakdown

Cost of each element, along with justification

| Item | QTY | Description | Unit Price USD | Total Price USD |
| --- | --- | --- | --- | --- |
| 1 | 204 | Hamamatsu R9779 | $850 | $173,400 |
| 2 |  | 8% SC Tax |  | $13,872 |
|  |  | Total |  | $187,272 |

III.  Contingency and risk analysis

Use the table on the last page to estimate risks.

IV.	Time Estimates and contingency on time

Time estimate is (optimistic+pessimistic+4*most-likely)/6.

Sigma is (pessimistic-optimistic)/6.

Be sure to indicate if work days or calendar days.

Comments:   No estimate yet.