MUSE Basis of Estimate

Element WBS #6

I.  General Information

Task Name:  PMTs for Cerenkov

Unique ID Number

Date of Estimate: March 20, 2014 (last update)

Estimate Generator: R. Gilman, R. Ransome

Cost Category:

X  M&S

SWF

Comments:

Vendor Quote Number if Applicable__Snydor quote MK012414______

Drawing Reference Number or Attachment:

Costing Method:	  Quote

Total Task Cost: $195,100

Total Contingency: $19,510

II.  Cost Estimate Breakdown

Cost of each element, along with justification

Photek PMT240, $21,900 each

4 tubes will be ordered in year 1.  Cost $87,600

5 tubes will be ordered in year 2   Cost $107,500

Total price is $195,100

III.  Contingency and risk analysis

This is an off the shelf item, with low technical/price risk.  However, it is produced in the UK, so we estimate a contingency of 10% should be applied for currency fluctuations.

Total contingency $19,510.